## Slide 1
Stakeholder | Role | Power (H/M/L) | Interest (H/M/L) | Notes
Omar | Owner (CEO) | H | M | 
Deanna | Director of Operations | H | H | 
Carter | Exec. Chef | H | H | Not involved in day-to-day operations
Gilly | GM North | M | H | 
Alex | GM Downtown | M | H | 
Zane | Kitchen Manager - North | L | H | 
Larissa | Kitchen Manager - Downtown | L | H | 
Seydou | Restaurant Consultant | L | H | 
Nia | GM Waterfront | M | L | 
Stakeholder Analysis

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Omar
Owner
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Deanna
Director of Operations
Carter
Exec. Chef
Gilly
GM - North
Alex
GM - Downtown
Zane
Kitchen Manager - North
Larissa
Kitchen Manager - Downtown
Seydou
Restaurant Consultant
Interest
med
Nia
General Manager - Waterfront